SyncInCorp Project Plan – Crèche Management App

Sprint 1: Conceptualize & Plan

Create a Sprint Team

- Team Name: SyncInCorp

- Project: Crèche Management Mobile App

- Team Members : Minenhle Dladla

:Amahle Gcumisa

:Msizi Lamula

:Shaldon Sindraj

:Nosipho Kubheka

:Darren danasha

- Client: Crèche owner/manager (to be confirmed)

- WIL Coordinator & Lecturers: Danzyl

Work Agreement

- Project Title: Crèche Management Mobile App
Group Members: Minenhle Dladla

:Amahle Gcumisa

:Msizi Lamula

:Shaldon Sindraj

:Nosipho Kubheka

:Darren danasha 
Purpose: To design and develop a mobile app that simplifies child registration, attendance tracking, and parent communication.

Roles & Responsibilities

- Project Manager / Team Leader: Coordinates tasks, ensures deadlines are met.

- Frontend Developer: Builds UI/UX for mobile app.

- Backend Developer: Manages server, database, API.

- DevOps Engineer: Sets up CI/CD pipelines, manages repo.

- QA/Tester: Ensures quality and reliability.

- Documentation Lead: Records meetings, prepares reports.

Communication:

- Weekly check-ins on MS Teams/WhatsApp.

- Urgent updates communicated via WhatsApp.

Decision Making:

- Consensus-driven, final say by Project Manager.

Workload Distribution:

- Tasks divided according to sprint backlog.

Timelines:

- Sprint deadlines aligned with WIL module schedule.

Conflict Resolution:

- Discuss within team → escalate to WIL Coordinator if unresolved.

Signatures:
(All members sign digitally or physically)

Definition of Ready (DoR) – SyncInCorp

A backlog item is Ready if:

- User story is clearly defined with acceptance criteria.

- Dependencies are identified.

- Priority is assigned in the backlog.

- Designs (wireframes/mockups) are available (if needed).

- Story is estimated (effort points).

Definition of Done (DoD) – SyncInCorp

A backlog item is Done if:

- Code is written, tested, and committed in repo.

- Meets acceptance criteria.

- Reviewed by at least one other team member.

- Documented in meeting notes / sprint backlog.

- Approved by client (where applicable).

Roadmap (High-Level Plan)

- March – April (Preparation & Planning):

  - Gather requirements from client.

  - Define scope and feasibility.

  - Setup DevOps environment & GitHub repo.

- May – June (Design & Development):

  - Build wireframes & UI mockups.

  - Develop database & backend API.

  - Start frontend integration.

- July – August (Implementation & Testing):

  - Develop key features (registration, attendance, notifications).

  - Perform internal testing and bug fixing.

- September – October (Deployment & Optimization):

  - Deploy beta version for client testing.

  - Collect feedback and refine.

- November (Wrap-up & Evaluation):

  - Final review with client.

  - Document lessons learned.

  - Prepare and deliver final presentation.

Sprint 2: Gather Requirements

Agile Phase: Requirements & Analysis
Sprint Goal: Meet with client to define user stories, draft user journey, and capture requirements.

Functional Requirements (Examples)

- Register children & parents.

- Track daily attendance.

- Notify parents about events & updates.

- Sync events with phone calendars.

Non-Functional Requirements

- Mobile-first design (Android & iOS).

- Secure login (parents & teachers).

- Reliable database for attendance & registration.

- Notifications delivered under 2 seconds.

Sprint 2 Backlog Items

- Requirements Gathering

  - As a developer, I need a prioritised backlog of requirements from the client so that I can build an app that meets their needs.

- User Journey (UX)

  - As a developer, I need to understand how parents, teachers, and admins interact with the app so that I can design a user-friendly interface.

- Frontend Framework Selection

  - As a frontend developer, I need to know which framework (Flutter/React Native) to use so that I can build a high-quality UI.

- DevOps Setup

  - As a DevOps member, I need to configure GitHub Actions so that automated builds and tests run whenever code is pushed.

- Backend Standards

  - As a backend developer, I need to confirm SDKs, database choice, and APIs so that the system works consistently across environments