Meeting Minutes

4th WIL Group Meeting

Module: Work-Integrated Learning (WIL)
Meeting Type: Group Meeting
Date: Friday, 23 September 2025
Time: 12:30 PM – 12:50 PM
Duration: 20 minutes

Attendees

- Msizi Lamula

- Amahle Gcumisa

- Nosipho Buhle Kubheka

- Minenhle Dladla

- Lungelo Duma

Absent:

- Darren Dhanasar

- Shaldon Sindraj

Agenda / Discussion Points

1. Presentation Slides

- Diagrams for the app’s architecture need to be enhanced but not showcased during the presentation.

- A payment plan feature will be added to the app.

- The lesson plan feature will be presented as an additional feature since it was not part of the original scope.

- The reports and documents section will be removed from the presentation.

2. App Development Progress

- The client would like to see the functional app by 10 October 2025.

3. Role Assignments

- Front-End Developers:

  - Lungelo Duma and Minenhle Dladla will work on the user interface and design elements.

- Back-End Developers:

  - Amahle Gcumisa and Msizi Lamula will handle server-side functionality and database integration.

- Documentation Team:

  - Darren Dhanasar, Shaldon Sindraj, and Nosipho Buhle Kubheka will share documentation responsibilities.

Action Items

| Task | Responsible Members | Deadline |
| --- | --- | --- |
| Improve architecture diagrams | Minenhle & Lungelo | Next meeting |
| Add payment plan feature | Back-End Team (Amahle & Msizi) | 10 Oct 2025 |
| Include lesson plan as extra feature | All members | 10 Oct 2025 |
| Remove reports/documents section | Documentation Team | Before final submission |
| Prepare working app demo | Entire team | 10 Oct 2025 |

Next Meeting

Date: To be confirmed
Purpose: Review progress and finalize app presentation.

Minutes Prepared By:
Nosipho Buhle Kubheka
Date: 23 September 2025