Meeting Minutes

2nd WIL Group Meeting

Module: Work-Integrated Learning (WIL)
Meeting Type: Group Meeting
Date: Friday, 28 March 2025
Time: 16:00 PM – 16:30 PM
Duration: 30 minutes

Attendees

- Msizi Lamula

- Amahle Gcumisa

- Darren Dhanasar

- Shaldon Sindraj

- Minenhle Dladla

Absent:

- Nosipho Buhle Kubheka

Agenda / Discussion Points

1. Contract Agreement

- The team discussed the work agreement and emphasized the importance of defining roles clearly.

- The agreement document will be finalized by Monday for signing and submission to Denzyl.

2. Role Assignment

- Front-End Developers:

  - Shaldon Sindraj and Minenhle Dladla will work on the user interface and design.

- Back-End Developers:

  - Amahle Gcumisa and Msizi Lamula will manage the server-side functionality.

- Documentation Team:

  - Darren Dhanasar and Nosipho Buhle Kubheka will share documentation responsibilities.

3. Meeting Schedule

- The group agreed to hold meetings every Wednesday at 12:00 PM to review progress and discuss tasks.

4. Communication

- A Microsoft Teams group will be created for formal communication, task coordination, and updates.

5. Work Agreement Submission

- The work agreement document will be completed, signed, and submitted by Monday.

Action Items

| Task | Responsible Members | Deadline |
| --- | --- | --- |
| Create Microsoft Teams group for communication | Minenhle Dladla | Before next meeting |
| Finalize and sign work agreement document | All group members | Monday, 31 March 2025 |
| Split and manage documentation tasks | Darren & Buhle | Ongoing |

Next Meeting

Date: Wednesday, 2 April 2025
Time: 12:00 PM
Purpose: Review finalized agreement and discuss initial project planning.

Minutes Prepared By:
Minenhle Dladla
Date: 28 March 2025