SyncInCorp – Crèche Management Mobile App Project

Stakeholders

- Students (SyncInCorp Team) – Project developers

- WIL Coordinator – Provides oversight and ensures WIL objectives are met

- Lecturers – Provide academic and technical guidance, assess progress

- Client (Crèche Representative/Manager) – Provides requirements, feedback, and approval

Short-Term Goals

- Select team members

- Identify a team leader

- Develop a work agreement/contract

- Meet with the client

- Develop a Project Charter

- Complete group registration

Group Registration Submission

The registration link will require the following details:

- Group Name: SyncInCorp

- Student Number

- Name

- Surname

- Email Address

- Contact Number

- 1 selected Project: Crèche Management Mobile App

- Group Number: (Allocated by Denzyl)

Project Charter

The Project Charter formally records project initiation and sets the foundation for project management.

Template: Project Charter Template

Key points for SyncInCorp’s Charter:

- Project Title: Crèche Management Mobile App

- Purpose: Streamline crèche operations by digitizing registration, attendance tracking, and parent communication.

- Objectives: Build a mobile app that registers children, tracks attendance, notifies parents about events, and syncs events with phone calendars.

- Scope: Mobile app with core features (registration, attendance, notifications, event sync); excludes payment systems or large-scale integrations.

- Deliverables: Charter, backlog, wireframes, prototype, final app, documentation, presentation.

Additional Short-Term Goals

- Setup DevOps repository/environment

- Create Product Backlogs with the following fields:

  - Story ID

  - User Story/Description

  - Acceptance Criteria

  - Sprint Number

  - Backlog Priority

  - Comments

  - Estimated Effort

  - Sprint Start and End Date

Selected WIL Project

Crèche Management Mobile App

- Features: Parent & child registration, attendance tracking, communication portal, notifications, calendar syncing

- Benefits: Reduced manual processes, improved efficiency, better parent-staff engagement

Group Work Requirements

- Setup repositories for documentation and code

- Document meetings (daily/weekly)

- Record minutes for each meeting

Due Dates

- Group Details Submission: 4th March 2025

- Sprint Cycle: 11th March 2025 – 1st June 2025

- Final Presentations: June 2025

Sprint 1: Conceptualize & Plan

- Form sprint team

- Create work agreement

- Define Definition of Ready (DoR) and Definition of Done (DoD)

- Assign team roles

- Create High-Level Roadmap

Work Agreement (Key Elements)

- Project Title: Crèche Management Mobile App

- Members: SyncInCorp Team

- Purpose: Deliver a mobile app to streamline crèche operations

- Roles & Responsibilities: Assigned per student (Team Leader, Frontend, Backend, UX, DevOps, Documentation, QA)

- Communication: WhatsApp, MS Teams, GitHub

- Decision-Making: Majority vote, escalate unresolved issues to WIL Coordinator

- Timelines: Based on sprint cycles

- Conflict Resolution: Team discussion → WIL Coordinator if unresolved

- Signatures: All members

Definitions

Definition of Ready (DoR):

- Clear user story & acceptance criteria

- Dependencies identified

- Task estimated

- Client requirements validated

Definition of Done (DoD):

- Feature developed and tested

- Code merged into repo (main branch)

- Documentation updated

- Reviewed and approved by client/product owner

High-Level Roadmap

- March – April: Requirements, planning, research

- May – June: Design & Development

- July – August: Implementation & Testing

- Sept – Oct: Deployment & Optimization

- Nov: Wrap-up, evaluation, presentation