6.1.1 Work Agreement

Our team agreed on the following principles to ensure effective collaboration, communication, and accountability throughout the project:

1.	Meeting Schedule

•	We will hold Scrum meetings every Monday, Wednesday, and Friday at 8:30 AM for 15 minutes to discuss progress, challenges, and next steps.

•	Any member unable to attend must notify the team in advance.

2.	Communication

•	All team communication will take place through Microsoft Teams and a WhatsApp group for urgent updates.

•	Meeting notes and decisions will be recorded and shared in the group chat to ensure transparency.

3.	Accountability

•	Each member will complete their assigned sprint tasks by the agreed deadlines.

•	Members are encouraged to ask for help early if facing obstacles that could delay progress.

4.	Collaboration and Feedback

•	We will give constructive feedback respectfully and receive criticism positively.

•	During Sprint Retrospectives, we will review what went well and what needs improvement without personal blame.

5.	Team Support

•	Team members will assist one another where possible to maintain momentum and teamwork.

•	We value reliability, professionalism, and mutual respect.

6.1.2 Team Roles

While each member will contribute across different areas, we have assigned core responsibilities to ensure clarity and productivity:

Team Member	Core Responsibility	Additional Contributions

Member 1	Requirements & Testing Lead	Gathering client requirements, creating test plans, performing user testing

Member 2	Architecture & Design Lead	Designing wireframes, creating prototypes, and maintaining design consistency

Member 3	Frontend Development Lead	Developing the user interface, ensuring responsiveness, and implementing navigation

Member 4	Backend Development Lead	Managing database setup, API integration, and application logic

Member 5	Documentation & Communication Lead	Maintaining progress documentation, coordinating client communication, and submitting deliverables

Each member is expected to contribute to other areas when their main tasks are complete to ensure a well-rounded and collaborative workflow.

6.2 Meet Your Client

Before meeting the client, our team will:

•	Research the client’s organization, services, and target audience to better understand their needs.

•	Prepare both functional and non-functional requirement questions to clarify expectations.

•	Demonstrate professionalism through punctuality, active listening, and summarizing client feedback after each meeting.

This approach ensures that the final product aligns closely with the client’s vision and operational goals.

6.3 Plan Your Time

We will follow the Scrum Agile approach and divide the semester (approximately 12 weeks) into 6 sprints of 2 weeks each.

Each sprint will have specific goals and deliverables as follows:

Sprint	Focus Area / Goal

Sprint 1	Meet client, gather requirements, and create backlog

Sprint 2	Develop initial wireframes and prototype design

Sprint 3	Begin frontend and backend development

Sprint 4	Integration and feature testing

Sprint 5	Refinement, debugging, and client feedback implementation

Sprint 6	Final testing, documentation, and presentation preparation

Sprint Events (Ceremonies):

•	Daily Scrum: 15 minutes, three times a week

•	Sprint Planning: 1 hour at the start of each sprint

•	Backlog Grooming: 2 hours every two weeks

•	Sprint Review: 1 hour to demonstrate progress to client or lecturer

•	Sprint Retrospective: 1 hour to reflect and improve processes

6.4 Time Commitment and Expectations

Over each two-week sprint, team members are expected to commit to approximately 27 hours, distributed as follows:

Activity	Time Commitment

Daily Scrums	150 minutes

Backlog Grooming	120 minutes

Sprint Planning	60 minutes

Sprint Review	60 minutes

Sprint Retrospective	30 minutes

Task Work	1200 minutes

Total per Sprint	27 hours

Over 7 sprints, this equals roughly 189 hours of total project time.

6.5 Timebox

Timeboxing is a key Agile principle used to manage time effectively. It involves restricting a meeting, activity, or task to a fixed time period to maintain focus and productivity. By timeboxing activities, the team ensures that work progresses steadily and that no single activity consumes more time than planned.

For example, a backlog grooming session may be timeboxed to two hours. During that time, the team focuses on refining as many user stories as possible. Once the time expires, the session ends, and any remaining work continues in the next scheduled meeting.

Timeboxing also supports incremental delivery. The team can first release a simple, working version of a feature that adds value to the client and then enhance it in subsequent sprints. This approach ensures early delivery, faster feedback, and continuous improvement.

## 6.6 Regularly Review, Reflect, and Adjust

Agile development relies on continuous reflection and adaptation. Each sprint ends with a Sprint Retrospective, where the team evaluates what went well, what could be improved, and how to adjust future work.

If a team member was unable to complete their assigned tasks due to illness or unforeseen circumstances, the team will discuss how to reassign or catch up in the next sprint. If someone overcommitted, their workload will be reduced in the following sprint to achieve a more sustainable balance.

The goal is to maintain a steady, achievable pace while ensuring consistent quality. If the team falls behind, the scope may need to be adjusted, or additional focus may be given to high-priority tasks. Conversely, if the team performs ahead of schedule, they may implement additional features or improvements.

Retrospectives also serve to evaluate tools, processes, and technologies. The team should consider whether:

- The chosen technology stack is effective.

- The development tools support productivity.

- The processes are efficient and well-structured.

Everything in the sprint cycle can be improved — from coding practices to team communication — ensuring that the team continues to evolve and deliver better outcomes.

## 6.7 Demonstrate Working Software Often

Working software is the most important indicator of progress in Agile. The team should demonstrate their software as frequently as possible — not just to the client, but also to peers, mentors, or even family members.

Regular demonstrations:

- Allow early identification of issues.

- Gather valuable feedback for improvement.

- Keep the project aligned with user expectations.

Even when the client is unavailable, internal demonstrations ensure the team remains accountable and aware of progress.

## 6.8 GitHub

All team members must use a shared GitHub repository for version control and collaboration. The repository should be created at the start of the project, with contributor access granted to all team members.

GitHub ensures that:

- Code changes are tracked and managed effectively.

- Collaboration between developers is seamless.

- Code can be reviewed, tested, and merged systematically.

A recommended GitHub tutorial is available at:
 👉 https://github.com/Cyber-Mint/git-going

### 6.8.1 GitHub Actions

Your team must implement a GitHub Actions pipeline to automate DevOps processes. The pipeline should:

- Automatically build the project.

- Run unit tests every time new code is committed.

- Provide immediate feedback on build or test failures.

This approach ensures that errors are detected early and that the project remains in a deployable state throughout development.

## 6.9 Static Code Analysis and Security Scanners

Static code analysis and security scanners are essential tools for maintaining code quality and security.

### Static Code Analysis

These tools review your code to identify:

- Bugs or vulnerabilities.

- Poor maintainability.

- Missing test coverage.

They generate a dashboard report highlighting areas for improvement, helping the team maintain high coding standards.

### Security Scanners

Security analyzers focus on identifying vulnerabilities specific to your programming language or framework. Integrating these tools into your GitHub Actions pipeline ensures that every commit is scanned for potential issues before merging into the main branch.

Common benefits include:

- Improved code maintainability.

- Fewer bugs and security risks.

- Early detection of issues before deployment.

Since different languages have different scanning tools, you may need to use more than one tool depending on your technology stack.

Integrating these tools into the CI/CD pipeline is considered best practice — it ensures every build is secure, reliable, and ready for production.